# CALC Interpreter Project Plan (2 Weeks)

## Project Members

Member 1: Tokenizer

Member 2: Parser and Expression Tree

Member 3: Interpreter and Execution

## Day 1

All Members:

- Read project document

- Understand CALC syntax examples

- Create GitHub repository

- Create branches: tokenizer, parser, interpreter

## Day 2

Member 1:

- Create TokenType.java

- Create Token.java

- Define tokens (NUMBER, STRING, IDENTIFIER, ASSIGN, PRINT, IF, LOOP, ARROW, PLUS, MINUS, MULTIPLY, DIVIDE, GT, LT, NEWLINE, EOF)

Member 2:

- Create Expression.java interface

- Create NumberNode, StringNode, VariableNode

Member 3:

- Create Environment.java

- Implement Map<String,Object>, set() and get() methods

## Day 3

Member 1:

- Start Tokenizer.java

- Implement recognition of numbers, identifiers and operators

Member 2:

- Create BinaryOpNode

- Implement evaluation for +, -, *, /, >, <

Member 3:

- Create Instruction.java

- Create AssignInstruction.java

## Day 4

Member 1:

- Complete tokenizer logic

- Test with simple input

Member 2:

- Create Parser.java skeleton

- Implement parse() method

Member 3:

- Create PrintInstruction.java

## Day 5

Member 1:

- Add token recognition for >>, ?, @, =>

Member 2:

- Implement parsePrimary() for numbers, strings, variables

Member 3:

- Test AssignInstruction and PrintInstruction

## Day 6

Member 1:

- Add NEWLINE and EOF token support

- Finish tokenizer testing

Member 2:

- Implement parseTerm() for * and /

Member 3:

- Create IfInstruction.java

## Day 7

Member 2:

- Implement parseExpression() for + and -

Member 3:

- Implement RepeatInstruction.java

## Day 8

Member 2:

- Implement instruction parsing (assignment, print, if, repeat)

Member 3:

- Test instructions individually

## Day 9

Member 3:

- Create Interpreter.java

- Implement pipeline: Tokenizer -> Parser -> Execute

Member 2:

- Ensure parser returns List<Instruction>

## Day 10

Integration Day:

- Connect tokenizer, parser and interpreter

- Run first program end-to-end

## Day 11

Testing:

Arithmetic and variable programs

## Day 12

Testing:

Conditional statements

## Day 13

Testing:

Loop programs

Fix bugs

## Day 14

Final work:

- Code cleanup

- Add comments

- Prepare viva explanation

- Prepare demo programs